Inventory management system project requirements and objectives

Defining project requirements

Create a console application where users can manage product stock. Users should be able to add new products, update stock, and remove products.
1. Functional requirements
- Add new products with name, price, and stock quantity.
- Update stock when products are sold or restocked.
- View all products and their stock levels.
- Remove products from inventory.
2. Non-functional requirements
 ​The app should have a console interface that's ​intuitive and that allows admin to add new products with price and quantity, update stock when products are sold or restocked, ​view all products and their stock level, and remove products from the inventory. The app should quickly and within seconds perform the requested operation and confirm to the admin when it is completed.

Setting project objectives

The project should be completed in 7 days.
- Day 1 and Day 2: Create a design outline that will include breaking problem into modules and plan coding components. Also by end of they day 2 a flowchart must be completed that will showcase the flow of the entire project.
- Day 3: Setting up the required variables, main class and function logic.
- Day 4 to Day 5: Develop methods responsible for program functionality and test them.
- Day 6: Implement methods in the main program logic and test it.
- Day 7: Submit project for review.
## Design outline
    Modules:
1. Add new product – manages all functions related to adding new product
2. Update stock – manages all functions related to update stock levels
3. View all products and stock levels – allows products to be displayed with their stock levels.
4. Remove products – allows products to be removed from the invetory.

Plan coding components:

1. Variables:
bool programContinues = true – Controls program Main Loop.
list string products = {} - The list will contain products that will be added or removed.
list double prices = {} - The list will contain products prices.
list int quantities = {} - The list will contain products quantities.

2. Loops
While loop will control the main execution of the program through programContinues variable.
For loop to find if a product is in the products list or return -1 if not.
For loop to through products and display them and their quantities.

3. Conditional statements

Switch statement to determent the correct operation in the main function.
If-else statement to check whether products is in products
If-else statements to validate inputs.

4. Methods:

1. static void AddNewProduct(string name, double price, int quantity): method will receive product name, price and quantity and will be added to the inventory. Display confirmation message or Error Message if product already inside.
2. static void UpdateStock(string operation, string product, int amount): Updating product stock level depending on operation:
sold – removes the amount from the quantity.
Restock – increase the quantity of the product by the amount
3. static void DisplayInventory(): Method loops through inventory and displays products and quantities.
4. static void RemoveProduct(string product): Remove product and it’s quantity from the inventory.
5. static void ExitMainLoop(): Sets loop control variable to false to stop the execution of the program.