Inventory management system project requirements and objectives

Defining project requirements

Create a console application where users can manage product stock. Users should be able to add new products, update stock, and remove products.
1. Functional requirements
- Add new products with name, price, and stock quantity.
- Update stock when products are sold or restocked.
- View all products and their stock levels.
- Remove products from inventory.
2. Non-functional requirements
 ​The app should have a console interface that's ​intuitive and that allows admin to add new products with price and quantity, update stock when products are sold or restocked, ​view all products and their stock level, and remove products from the inventory. The app should quickly and within seconds perform the requested operation and confirm to the admin when it is completed.

Setting project objectives

The project should be completed in 7 days.
- Day 1 and Day 2: Create a design outline that will include breaking problem into modules and plan coding components. Also by end of they day 2 a flowchart must be completed that will showcase the flow of the entire project.
- Day 3: Setting up the required variables, main class and function logic.
- Day 4 to Day 5: Develop methods responsible for program functionality and test them.
- Day 6: Implement methods in the main program logic and test it.
- Day 7: Submit project for review.
## Design outline
    Modules:
1. Add new product – manages all functions related to adding new product.
2. Update stock – manages all functions related to update stock levels.
3. View inventory – displays products and stock levels.
4. Remove products – removes products from inventory.

Plan coding components:

1. Variables:
bool programContinues = true – controls program main loop.
array string products = {} - Contains products that will be added or removed.
array double prices = {} - Contains products prices.
array int quantities = {} - Contains products quantities.

2. Loops
While loop will control the main execution of the program through programContinues variable.
For loop to iterate over products
For loop to through products and display them and their quantities.

3. Conditional statements

Switch statement to determent the correct operation in the main function.
If-else statements to check for invalid quantity, price, product.
If-else statement to check for update option.
If-else statement to check for valid sold amount.

4. Methods:

1. static void AddNewProduct(string name, double price, int quantity): Adds new product to inventory.
2. static void UpdateStock(string operation, string product, int amount): Updating product stock level depending on operation:
sold – removes the amount from the quantity.
Restock – increase the quantity of the product by the amount.
3. static void DisplayInventory(): Displays invetory.
4. static void RemoveProduct(string product): Remove product and it’s quantity from the inventory.
5. static void ExitMainLoop(): Sets loop control variable to false to stop the execution of the program.
6. static string GetProduct(): Prompts admin to enter name and returns it.
7. static int GetQuantity(): Prompts admin to enter quantity and returns it.
8. static double GetPrice(): Prompts admin to enter price and returns it.
9. static int ValidateQuantity(int quantity): Returns valid quantity or -1.
10. static int FindProductIndex(string productName): Returns product index or -1 if product is not in inventory.
11. static void DisplayError(string errorType): Display error type to admin.
12. static void DisplayConfirmationMessage(string operation): Display confirmation when operation is completed.